## Slide 1
KARTAVAYA
Weekly Progress Report
Week of July 17–24, 2026
Prepared for stakeholder review — staging branch, 116 commits
Aekam Inc.

## Slide 2
EXECUTIVE SUMMARY
One week, one engineer, AI-paired
116
commits shipped
62 / 38
bug fixes vs. features
5
new modules / systems
2
high-severity bugs found in review
What happened this week
First half of the week: cleared a backlog of data-type and connection-pool bugs left from the prior week's Odoo-feature push.
Second half: shipped a full per-org credit billing system, an in-house e-signature module, and a rebuilt 13-platform social publishing hub (Srijan).
Every commit this week carries an AI co-author trailer — 107 with Claude Opus 4.6, 9 with Claude Sonnet 5.
Production (main) is still 13 commits behind staging — none of this week's work has reached customers yet.
Code review surfaced two real bugs to fix before the credit system and Srijan go live — see slide 11.

## Slide 3
THIS WEEK AT A GLANCE
Commits per contributor
Keval Shah authored 100% of staging commits this week — all of them AI-paired.
Chart: Commits per contributor
| Keval Shah
Commits | 116
Chart: AI co-author trailer on those commits
| Claude Opus 4.6 | Claude Sonnet 5
Commits | 107 | 9

## Slide 4
THIS WEEK AT A GLANCE
Changes per module
Chart: lines changed, last 7 days
| Platform / infra / docs | Srijan (content hub) | Admin & billing / credits | Manav (HRMS) | Graha (CRM) | E-signature | Ganit (Invoicing) | Prachar (Marketing) | Scrapers marketplace | Dristi (Analytics) | Vikray (Sales) | Org settings | SQL migrations | Vetana (Payroll) | Forex service
Lines changed | 4087 | 3612 | 3040 | 2684 | 2558 | 1916 | 1913 | 1500 | 1327 | 802 | 730 | 716 | 675 | 648 | 135

## Slide 5
THIS WEEK AT A GLANCE
Commit types — 116 commits total
Chart: 
| Bug fixes | Features | Other | Docs | Chores
Commits | 62 | 38 | 9 | 4 | 3
1.6
bug fixes for every feature shipped this week

## Slide 6
FEATURES & UI CHANGES
Shipped this week — part 1 of 2
Sr
Srijan — content & social hub
13-platform publish tab rebuilt end-to-end with per-client toggles
Quick-generate flows: Social Post, Email, Ad, Blog, WhatsApp, Proposal, Festival Campaign
AI image pipeline stabilized on Seedream after 4 provider swaps
Reminder cron jobs for overdue invoices, follow-ups, approvals
Gr
Graha — CRM
New Client/Company entity (GSTIN, address) linked to deals & invoices
Lead-gen bridge: 15-source scraper catalog imports straight into leads
Delete + confirmation dialog on all 11 CRM entity types
Full edit forms for Contacts and Deals
Ma
Manav — HRMS
Department edit/delete with active-employee guard
Employee dropdowns on Leave Request & Expense Claim
Edit forms for Employees, Shifts, Job Openings, Assets
Full recruitment pipeline: Job Opening → Hire
Ve
Vetana — Payroll
Payslip PDF generation, auto-attached to employee email
“Revert to Draft” re-enabled on approved runs
Employee loan / salary-advance tracking with auto-EMI deduction

## Slide 7
FEATURES & UI CHANGES
Shipped this week — part 2 of 2
Ga
Ganit — Invoicing
GST invoice PDFs via WeasyPrint, lakh/crore amount-in-words
UPI payment deep-links on invoice detail
Vendor Bills / Accounts Payable module shipped
Vk
Vikray — Sales
Product stock ledger with low-stock alerts
Automatic stock movement on order confirm/cancel
Edit forms for Orders and Sales Targets
Es
E-signature (new)
OTP-verified signing, 13 backend endpoints
Document management + public signing pages shipped end to end
Sc
Scrapers marketplace
Apify-proxy launch, 75% margin billing
Results moved Supabase → R2 to cut egress cost
Dynamic credit true-up after real Apify spend
Ad
Admin / Billing / Credits
Full credit system: plan defaults, monthly reset, top-ups
Admin Cost Dashboard built from scratch
Client billing now shows credits only, no $/₹ exposed
Pl
Platform-wide UX
Cmd+K command palette across 26 pages
Dashboard hero KPIs + 5-step onboarding checklist
POS & Helpdesk removed — scope decision

## Slide 8
BUG FIXES
What was broken, what fixed it
!
Data type mismatches (~10 fixes)
asyncpg needs native Python date/time objects — raw strings were 500ing shift, leave, invoice endpoints
TEXT[] tags column was being JSON-encoded, corrupting the array
UUID→TEXT migration left stale ::uuid casts breaking leave & deal creation
₹
Payroll
₹0 gross pay for employees with no attendance records — now defaults to full working days
Late / half-day attendance was excluded from present-days calc
“Revert to Draft” blocked by an overly strict status check
CR
CRM (E2E sweep, Jul 22–23)
LinkedIn imports produced blank names — first/last name now composed
Kanban board was empty — frontend read the wrong response shape
Client Edit form never rendered; stale state leaked into Delete
In
Infra & invoicing
PgBouncer pooler was killing connections under load — 4 iterative fixes in one day
Create Invoice 500'd on every attempt (missing gst_rate column)
CORS spelling mismatch blocked legitimate preview-deploy origins

## Slide 9
BUG FIXES — SECURITY
One commit, five real vulnerabilities closed
⚠
Cross-tenant data leak
7 UPDATE/DELETE statements were missing org_id scoping — one org could modify another org's rows.
⚠
Credential leak
R2 storage secret keys were being returned in the admin org-detail API response.
⚠
Weak OTP generation
random.randint replaced with secrets; added a 5-attempt / 15-minute rate limit.
⚠
XSS in Srijan chatbot
Markdown was rendered without escaping HTML first — escapeHtml() added.
⚠
Duplicate document numbers
Race condition under concurrent invoice/order/payslip creation — advisory lock added (see slide 11: not fully effective yet).

## Slide 10
TESTING & INFRASTRUCTURE
Manual QA this week, cost & stability work
Testing
No automated tests touched this week — pytest/vitest suites unchanged.
All testing was manual/E2E: 3 dedicated bug-fix sweeps (Jul 21–23) covering HRMS/Payroll and CRM.
Tester-facing guide written for the 5 new Tier-1 features (Loans, Expense Claims, Vendor Bills, Stock Ledger, Recruitment).
Gap: the credit billing and Srijan publishing systems — this week's biggest features — have zero automated coverage.
Infrastructure & Optimization
Supabase egress cut: results moved to R2, admin queries scoped by org, DDL skipped on repeat startup.
Attachments (up to 48MB) excluded from the task-list query.
DB pooler stability: switched to session-mode pooling after 3 tuning passes.
Forex migrated off broken Google Finance scraping to a live exchange-rate API.
13 SQL migrations shipped this week (029–056).

## Slide 11
CODE REVIEW
Two bugs to fix before this goes further
1
Billing mismatch — HIGH
What users are shown they'll be charged doesn't match what's actually deducted — e.g. a proposal shows 5 credits but debits 8. Two separate cost tables have already drifted apart.
2
WhatsApp publish is broken — HIGH
The publish query aliases account metadata as acct_meta, but the send function reads metadata — every WhatsApp post goes out with an empty recipient list and will fail.
Also flagged (medium): the new duplicate-document-number lock likely doesn't work under concurrent load · plan pricing can still leak to some client users · social OAuth tokens are stored in plaintext.

## Slide 12
COMPETITIVE LANDSCAPE
The wedge — vs. Zoho, HubSpot, Salesforce, Pipedrive, Kylas & more
“The only business system where a CRM pipeline, a payroll run, a GST invoice, a signed contract, and a social post live in the same database — priced in rupees, with every AI credit spent shown to the rupee, not hidden behind a seat tier.”
Closes once WhatsApp ships and we've onboarded a second real paying org — both ahead of more feature breadth.

## Slide 13
COMPETITIVE LANDSCAPE
What we have vs. what's still missing
What none of the 8 competitors offer together
CRM + HRMS + Payroll + Invoicing + Sales + Analytics + Marketing + Social Publishing + e-sign, one database
In-house e-signature with full audit trail, zero marginal cost per signature
13-platform social publishing built into the CRM itself
Transparent credit-based billing, shown in rupees
GST-native invoicing + full accounts-payable side
Genuinely trilingual UI (English / Hindi / Gujarati)
Concrete gaps to close
No telephony / click-to-call
Marketing automation send step is still a stub
No app ecosystem or public API / webhooks
No lead-enrichment product of our own yet
Effectively single-tenant in practice — one real paying org
No WhatsApp integration live yet (highest-ROI gap)

## Slide 14
UI MODERNIZATION IDEAS
Glass, gradient, and depth — already started, not yet everywhere
Glassmorphism shipped this week on 4 of ~20 pages (Dashboard, Ganit, Graha, Manav). The gap is real, not hypothetical — extend it.
Gr
Graha (CRM)
Glass kanban deal cards, gradient border on hover, pulsing glow on “rotting” deals
Ma
Manav (HRMS)
Color-coded gradient shift types on the new scheduling grid
Ve
Vetana (Payroll)
Gradient status pills, checkmark-draw animation on disbursement
Dr
Dristi (Analytics)
Glass KPI panels + inline sparklines next to each stat number
Sr
Srijan (content hub)
Platform-brand accents on the publish grid, shimmer loading state on generate
Ad
Admin dashboard
Glass margin/revenue hero, green→red heat tint on provider-cost rows

## Slide 15
COSTS & NEXT STEPS
Where we stand, what's next
Costs & Budget
HuggingFace
Model testing
$10
OpenRouter
API testing
$10
Apify
Scraping / data tools
Free plan
Total spend to date
$20 + free tier
Next Steps
1
Fix the 2 high-severity review bugs before pushing billing/Srijan further
2
Ship WhatsApp integration — highest-ROI gap on our own roadmap
3
Promote staging to main — production is 13 commits behind
4
Wire up Prachar's campaign send step
5
Add automated test coverage for the new credit/billing system
6
Resolve the Supabase egress question properly (stay vs. migrate)
7
Onboard a second real paying org — multi-tenancy still unproven